CALL BREAK ARENA

Production-Grade RDP & Antigravity Agent Build Specification

Web-first • 4 Players • Human + Computer Bots • Virtual Coins Only

# 1. Executive Objective

Build a polished, production-quality browser-based Call Break multiplayer game. The application must work on mobile and desktop browsers, support private rooms, real-time play for four seats, and automatically fill unavailable seats with computer players. The economy is strictly virtual: coins have no cash value and there must be no deposits, withdrawals, payment gateway, cash conversion, or real-money prize functionality.

# 2. Non-Negotiable Product Principles

Do not introduce paid APIs, paid SDKs, paid databases, paid analytics, or subscription-dependent functionality for the MVP.

Prefer open-source libraries and free tiers; design the system so services can be replaced later.

Mobile-first, but desktop must look equally intentional and polished.

Server-authoritative game logic: clients must never decide card legality, shuffle outcome, trick winner, score, or coin balance.

Never expose hidden cards or hidden game state to a player.

Bots must use the same legal game rules as human players.

A disconnected/missing human can be replaced by a bot without restarting the game.

No gambling/cash language in the UI. Virtual coins must be clearly labeled as non-redeemable game currency.

Do not over-engineer the MVP. Prioritize a stable playable game over unnecessary infrastructure.

# 3. Recommended Technology Stack

| Layer | Technology | Requirement |
| --- | --- | --- |
| Frontend | React + Vite | Required |
| Styling | Tailwind CSS + CSS | Required |
| Icons | Lucide React | Preferred |
| Realtime | Socket.IO | Required |
| Backend | Node.js + Express | Required |
| Database | MongoDB Atlas Free Tier | Preferred |
| Auth | Guest identity + optional JWT | MVP |
| Game state | Node.js memory initially | Preferred for MVP |
| PWA | Vite PWA approach | Optional but recommended |
| Source control | GitHub | Required |

# 4. Core User Journey

Landing → Guest/Login → Home → Quick Play or Create/Join Private Room → Four seats populated by humans/bots → Ready → Game Start → Deal → Call → 13 Tricks → Round Score → Virtual Coin Update → Next Round/Game Result → Statistics/Leaderboard.

# 5. Game Modes

Quick Play: immediately creates a table and fills missing seats with bots after a short matchmaking/wait period.

Private Room: host creates a room code/link and friends join from any browser.

Bot Fill: any unoccupied seat can be filled automatically before game start.

Reconnect: a disconnected human may reclaim their seat within a defined grace period; otherwise the bot continues.

# 6. Call Break Game Rules

Exactly four players per game.

Use a standard 52-card deck.

Deal 13 cards to each player.

Spades are trump.

Each player declares a call/bid before tricks begin.

Players must follow the suit led when they have that suit.

If they cannot follow suit, they may play another card according to the selected Call Break ruleset.

The highest applicable card wins the trick, with trump rules applied.

Winner of a trick leads the next trick.

There are 13 tricks in a round.

Scoring must be implemented as a dedicated, testable rules module rather than scattered through UI code.

Make the exact scoring rules configurable in one backend module so they can be changed without rewriting the game.

# 7. Bot Requirements

Bots are a core product feature, not a placeholder.

Bot must obey the exact same rules and card visibility constraints as a human.

Bot must never access another player's hidden cards.

Implement Easy, Medium, and Hard decision profiles.

Easy: rule-based legal play with limited strategic weighting.

Medium: evaluate suit strength, high cards, trump availability, current trick state, and call target.

Hard: stronger trick estimation, remaining-card awareness, trump management, and opponent call context.

Add small human-like decision delays so bots do not appear instantaneous.

Bot decisions must have a deterministic test mode for automated testing.

Never call an external AI API for bot gameplay.

# 8. Virtual Coin System

Implement a game-only virtual economy. Suggested starting balance: 1,000 coins. The coin system is for progression and gameplay only.

Coins cannot be deposited for money.

Coins cannot be withdrawn.

Coins cannot be exchanged for cash, goods, or external value.

Do not integrate UPI, Razorpay, Stripe, PayPal, bank transfer, or other payment systems.

Server owns the authoritative coin balance.

Every balance change should have an internal reason/type and unique transaction ID.

Prevent duplicate rewards using idempotent server operations.

# 9. Architecture

Use a clean separation between presentation, realtime transport, game engine, persistence, and bot logic.

Frontend: React components, hooks, state management, responsive UI.

Socket layer: room lifecycle, player actions, server events.

Game engine: deck, shuffle, dealing, calls, legal-card validation, tricks, scoring.

Bot engine: call strategy and card-selection strategy.

Persistence: users, completed games, statistics, leaderboard.

Active room state: keep in server memory for MVP to reduce database usage; add Redis only when scale requires it.

# 10. Suggested Project Structure

call-break-arena/
  client/
    src/
      components/
      pages/
      game/
      hooks/
      socket/
      state/
      assets/
      styles/
  server/
    src/
      game/
        deck/
        rules/
        scoring/
        engine/
      bots/
      rooms/
      socket/
      services/
      models/
      utils/
      config/
  shared/
    constants/
    types/
    schemas/
  tests/
    game/
    bots/
    integration/
  README.md

# 11. Realtime Event Contract

room:create, room:join, room:leave, room:ready, game:start, game:state, game:deal, player:call, player:playCard, trick:start, trick:update, trick:end, round:end, game:end, player:disconnect, player:reconnect, error

# 12. Security & Integrity

Validate every client action on the server.

Reject illegal cards, out-of-turn actions, duplicate actions, and forged room/player IDs.

Generate and shuffle the deck on the server using a cryptographically appropriate random source.

Never trust client-provided scores, card ownership, turn number, or coin balance.

Rate-limit room creation and abusive socket actions.

Sanitize usernames and room inputs.

Use secure HTTP headers and environment variables for secrets.

Do not put database credentials or server secrets in the frontend bundle.

Implement reconnect and stale-room cleanup.

# 13. UI/UX Direction

The visual target is a premium digital card table—not a generic admin dashboard and not an AI-looking template.

Dark, sophisticated card-table aesthetic with deep green/charcoal surfaces.

Warm ivory cards and restrained gold accents.

Large, highly readable card faces.

Clear current-player/turn indicator.

Player avatars, names, call values, connection status, and trick count.

Responsive layout optimized for one-handed mobile use.

Desktop layout should use the extra space rather than simply stretching the mobile UI.

Use purposeful animation for dealing, card selection, trick movement, and results.

Respect prefers-reduced-motion.

Use accessible contrast, keyboard navigation where applicable, focus states, semantic controls, and readable typography.

Avoid excessive gradients, glowing neon effects, unnecessary glassmorphism, and decorative clutter.

# 14. Required Screens

Landing/Home

Guest/Login

Profile

Quick Play

Create Room

Join Room

Waiting Lobby

Game Table

Call/Bid UI

Round Result

Game Result

Leaderboard

Statistics

Settings/Help

# 15. Performance & Free-Tier Optimization

Use CSS/SVG for cards and icons instead of large image assets.

Lazy-load non-critical pages.

Avoid unnecessary React re-renders.

Send small Socket.IO events rather than full game-state payloads on every action.

Persist completed-game summaries instead of every transient animation/state change.

Keep active game state in memory for the MVP.

Implement automatic room expiry and cleanup.

Do not add analytics or third-party scripts unless they are genuinely needed.

The game must remain functional if optional external services are unavailable.

# 16. Testing Requirements

Unit-test deck creation and shuffle invariants.

Test exactly 52 unique cards per deck.

Test 13 cards per player.

Test legal/illegal card play.

Test trump resolution.

Test trick winner logic.

Test scoring for edge cases.

Test bot decisions against legal-move constraints.

Test disconnect/reconnect scenarios.

Test simultaneous actions/race conditions.

Test virtual coin updates and duplicate-event protection.

Test four humans, one human + three bots, two humans + two bots, and three humans + one bot.

Test mobile widths around 320px and common desktop resolutions.

# 17. Acceptance Criteria

A user can open the web app and start a game without installing an application.

A private room can be created and joined using a room code/link.

A game always has four seats; missing seats can be filled by bots.

Two or more real players can play together from different browsers.

Game state remains synchronized between all players.

A player cannot play an illegal card or act out of turn.

No player can inspect another player's hidden cards.

Bots make legal actions and complete games without human intervention.

Game results and virtual coins are consistent across reconnects.

The interface works on mobile and desktop.

No paid service is required for local development or the initial free-tier deployment.

There is no real-money payment, withdrawal, or cash-prize functionality anywhere in the product.

# 18. Antigravity Agent Execution Instructions

Treat this document as the product contract. Do not jump directly into coding a visually attractive mockup. First establish the architecture, game rules, shared types, and test strategy; then implement the UI and realtime flow.

Inspect the repository before creating files. Reuse existing setup where sensible.

Create a concise implementation plan and identify assumptions.

Set up the monorepo/project structure and scripts.

Implement the pure Call Break game engine first and write tests before connecting sockets.

Implement the bot engine against the same game-engine interfaces.

Implement room management and Socket.IO events.

Implement virtual coin accounting.

Build the responsive UI around the actual game state rather than mock data.

Connect frontend and backend through typed/validated event contracts.

Add reconnect/disconnect handling and bot takeover.

Run unit, integration, lint, build, and manual browser tests.

Fix all console errors, race conditions, broken states, and responsive layout issues before considering the MVP complete.

Document local development, deployment, environment variables, architecture, game rules, and known limitations in README.md.

# 19. Agent Quality Gate

Do not declare the project complete merely because the page renders. Completion requires a playable end-to-end game.

4-seat room works.

Human-to-human multiplayer works.

Bot substitution works.

Cards are private and server-authoritative.

Calls and tricks are correctly validated.

Scoring is tested.

Virtual coins are consistent.

Reconnect works.

Mobile UI is usable.

Desktop UI is polished.

No paid dependency is required.

No real-money functionality exists.

Production build succeeds with zero blocking errors.

# 20. Final Agent Prompt

Build CALL BREAK ARENA according to this RDP as a production-quality web application. Prioritize correctness, realtime synchronization, security, responsive UX, and free-tier operation. Do not substitute a static demo for actual multiplayer functionality. Do not invent game results on the client. Use a server-authoritative game engine, real Socket.IO synchronization, and a deterministic/testable bot engine. Keep the product virtual-coins-only. Do not add payment or cash-out functionality. Use open-source/free technologies and avoid paid APIs. Make the UI premium, restrained, fast, accessible, and mobile-first. Before declaring completion, run the full test suite and manually verify a four-browser multiplayer session plus bot-fill scenarios.

# 21. Suggested First Milestone

Deliver Milestone 1 as a playable local prototype: Home → Create Room → 1 human + 3 bots → deal → calls → 13 tricks → scoring → virtual coin update → rematch. Once this is stable, add multi-browser Socket.IO multiplayer and private room sharing.